# ELEKTROKOMBINACIJA - Grant Proposal

Pre-Seed Funding: EUR 487K

Target: EIT InnoEnergy

Januar 2026

# 1. EXECUTIVE SUMMARY

Elektrokombinacija develops modular EV charging infrastructure for electric bus fleets. We combine open-source coordination software (EK-KOR2) with modular hardware (EK3) to create self-healing charging systems with 95%+ uptime.

Key differentiators:

- Open-source RTOS (EK-KOR2) - European digital sovereignty angle

- Modular 3.3kW building blocks - scales from 3kW to 3MW

- Robot swap system - 40-second module replacement

- 5 patent concepts on hardware (WIPO PROOF Jan 2026)

# 2. FUNDING REQUEST

Total: EUR 487,000 (12-month runway)

## Team Costs (EUR 276,000)

| Role | Monthly | Annual | Notes |
| --- | --- | --- | --- |
| Founder/CTO | EUR 5,400 | EUR 64,800 | Bojan - technical lead |
| CEO | EUR 6,500 avg | EUR 78,000 | Part-time -> full-time |
| Electrical Engineer | EUR 6,000 | EUR 72,000 | Power electronics, PCB |
| Operations Manager | EUR 3,300 | EUR 39,600 | Economics BA |
| External Consultants | EUR 1,800 | EUR 21,600 | Tech + business advisors |
| TOTAL |  | EUR 276,000 |  |

## Development Costs (EUR 191,000)

| Category | Amount | Details |
| --- | --- | --- |
| EK-KOR2 OSS Launch | EUR 35,000 | Docs, CI/CD, community, security audit |
| EK3 Prototype (46 modules) | EUR 58,000 | PCB, SiC MOSFETs, magnetics, enclosures |
| Robot Swap Station | EUR 42,000 | Actuators, frame, electrical, pneumatics |
| EU Pilot Deployment | EUR 32,000 | Transport, installation, training |
| CE Certification | EUR 18,000 | EMC, LVD testing, documentation |
| Legal & NL Incorporation | EUR 6,000 | B.V. registration, legal setup |
| TOTAL | EUR 191,000 |  |

Contingency (4%): EUR 20,000

# 3. MILESTONES

| Month | Milestone | Deliverable |
| --- | --- | --- |
| M2 | EK-KOR2 Open-Source Launch | Public GitHub repo, documentation, CI/CD |
| M4 | First EK3 Modules Operational | 10 modules tested and validated |
| M8 | 150kW Pilot System Complete | 46 modules + robot station deployed |
| M12 | Pilot Data -> Seed Round | Performance data, customer feedback, Series A prep |

# 4. TEAM STRUCTURE

Current Team:

Bojan Janjatovic - Founder & CTO

- 15 years enterprise software (Toshiba, NCR Voyix)

- RTOS development (EK-KOR2, JEZGRO kernels)

- Power electronics + embedded systems

Operations Manager

- Economics BA, startup mindset

- Financial planning & reporting

Planned Hires:

- CEO - Business strategy, fundraising, partnerships (THIS ROLE)

- Electrical Engineer - Power electronics, PCB design, CE certification

# 5. CEO ROLE - DETAILS

Primary Responsibilities:

- Fundraising - investors, grants, EU funds (Horizon Europe, CEF)

- Sales & BD - transit operators, utilities, OEM partnerships

- Company strategy and vision

- Financial planning and budgeting

- Legal & corporate structure (NL B.V.)

- PR, marketing, conference presentations

- Hiring and team building

Compensation:

- Salary: EUR 6,500/month avg (EUR 78,000/year) - EU competitive

- Equity: Significant co-founder stake (negotiable)

- Start: Part-time -> full-time as funding closes

- Location: Remote-first, EU focus (NL, DE, Serbia)

# 6. MARKET OPPORTUNITY

TAM: EUR 100B+ (EU bus fleet electrification by 2035)

SAM: EUR 10B (charging infrastructure segment)

SOM: EUR 500M (reliability/maintenance layer)

Entry Strategy: Serbia -> Western Balkans -> Central Europe -> EU-wide

Key Regulation:

- Clean Vehicles Directive - zero-emission city buses by 2035

- AFIR - Alternative Fuels Infrastructure Regulation

- EU Open Source Software Strategy - digital sovereignty

# 7. WHY EIT INNOENERGY

EIT InnoEnergy is Europe's leading sustainable energy accelerator.

What they offer beyond capital:

- Network of 1,400+ partners (industry, finance, policy, academia)

- Introductions to European transit operators

- Horizon Europe / CEF funding pathways

- EU policy expertise

- European engineering talent network

Fit with their 7 focus areas:

- Transport & Mobility - PRIMARY fit

- Smart Electric Grids - V2G ready

- Circular Economy - modular repair

- Energy Efficiency - 96%+ efficiency

# 8. CORPORATE STRUCTURE (Q1 2026)

HQ: Elektrokombinacija B.V. (Netherlands)

- Commercial operations

- IP holding

- EU legal entity for grants

R&D: Serbia

- Cost-effective engineering

- Local manufacturing partners (Kikinda)

- EU candidate country

# 9. OPEN SOURCE STRATEGY

Layered IP model (like Android):

OPEN SOURCE (MIT License - release upon funding):

- EK-KOR2 RTOS - coordination, consensus, topology

- JEZGRO Kernel - real-time scheduling

- Communication protocols

PROPRIETARY (Revenue drivers):

- EK3 hardware design and certified modules

- Fleet management system

- Robot swap station

- Professional services

Why OSS? Creates standard, attracts talent, EU sovereignty angle, no vendor lock-in differentiator vs ABB/Siemens.

# 10. NEXT STEPS

1. Review this document and ask questions

2. Meet with Bojan (Founder/CTO) for technical overview

3. Discuss equity structure and role definition

4. Define part-time engagement before funding closes

5. Joint work on InnoEnergy application

6. Pitch preparation together

Contact: Bojan Janjatovic

bojan.janjatovic@gmail.com

GitHub: github.com/elektrokombinacija (invite on request)